Final Project Proposal Plan

Project Title:
Chinese Traditional Instruments Showcase (English)

Project Type:
Coding Project

Description & Rationale

This project is an English-language website introducing Chinese traditional musical instruments. The site will feature a responsive, visually appealing layout with interactive cards for each instrument. Users can hover over an instrument’s card to enlarge and slightly rotate its image, highlighting it among the list. Clicking a card will play an audio clip of the instrument, allowing visitors to hear its sound. The website will adopt a Chinese aesthetic, using subtle background textures, traditional fonts, and red/gold accents to evoke a cultural feel.

I chose this project because it combines web design, responsive layout, interactivity, and accessibility, all within a visually coherent theme. My goal is to learn how to implement dynamic hover effects, audio playback for multiple elements, and responsive grid layouts while maintaining an accessible and aesthetic design. The target audience is anyone interested in Chinese traditional music, including students, educators, and cultural enthusiasts.

Project Goals / Deliverables

- Build a responsive homepage displaying all instruments in a grid layout with mobile, tablet, and desktop breakpoints.

- Implement interactive card effects: hover enlarges and rotates images; click plays audio for the instrument.

- Add audio clips for each instrument with proper HTML <audio> controls and aria-labels for accessibility.

- Ensure keyboard accessibility, semantic HTML structure, and readable contrast for all users.

- Create a consistent Chinese-inspired aesthetic using fonts, colors, and background textures.

- Host the project on GitHub Pages with working links and proper documentation.

Week-by-Week Work Plan

| Week (Dates) | Steps / Tasks / Milestones |
| --- | --- |
| Week 1 | Collect instrument images and audio clips (2 hours) Sketch mobile, tablet, desktop layouts (1 hour) Choose color palette and font styles (30 min) |
| Week 2 | Create HTML structure and populate content (2–3 hours) Connect CSS and implement responsive grid for breakpoints (1 hour) Add hover effects for cards (1 hour) Insert audio clips with accessible controls (1 hour) |
| Week 3 | Test all breakpoints on multiple devices (1 hour) Implement keyboard accessibility and semantic structure (1 hour) Finalize aesthetics: fonts, colors, backgrounds (1 hour) Push to GitHub, create GitHub Pages site (30 min) |

Challenges & Questions

Potential challenges include ensuring that hover effects do not interfere with accessibility, managing multiple audio clips to avoid overlapping playback, and making the design visually appealing while staying responsive across all screen sizes. To address these challenges, I plan to test thoroughly on multiple devices, research best practices for interactive and accessible design, and seek guidance from documentation or office hours if necessary.